# SE Team D

## Meeting Minutes

November 13, 2014

|  |  |
| --- | --- |
| Present: | John Candelori, Jack Li, Nathan Otto, Kate Portalatin, Wensheng Yan |
| Next meeting: | November 20, 2014, 6:15 PM, SC 316 |

Announcements

The search function is now complete.

Discussion

* **Search Function.** Some confusion over the search function. Both Wensheng and Nate have been working independently on this feature. Nate wrote a search activity. Wensheng argues that his search button is comprehensive and accomplishes its purpose. If there are two rides being offered to KOP on different days, than a rider is able to see both and choose appropriately. There is an autofill feature when typing in addresses. In addition there is an advanced feature that allows users to save searches in advance so that another user can match intentions and reach out without ever having to post an offer.
* **Eclipse.** Kate has been working to develop a theme but is having enormous difficulty with Eclipse. Has been working to develop a theme blindly (without the actual app functionality). Finally downloaded Android Studio and app now functions.
* **Sprint.** Jack did Sprint tonight.
* **PHP Server Code.** Nathan designed the login page and Wensheng designed the server page for the login - UserService.php which passes code with a command and the JSON string. Jack is working on WishService.php which takes the result information and creates a Result class with a status (“success” or “failure”).

Action Items

* **Design Interface –** Continue improving interface.
* **Auto-Login –** Complete auto login with google plus.
* **Destination –** Complete destination page.
* **Map interface –** Complete interface of Map API with Request.