# Team Stories list

* Starting the application, the user is asked to login or create a registration. A user who is registering will be asked to choose a unique user-name and password.

Priority: 5

Weeks: 2

* As a user, I need a simple and clean interface that is easy to use and with which instructions are provided upon first use.

Priority: 5

Weeks: 1

* As a passenger, I want to post my requirement in the wish list if there currently no matching request in the list so that driver could share his vehicle without post a request.

Priority: 5

Weeks: 2 weeks

* As a driver, I want to post my carpool request to list so that every people who want carpool could see it quickly.

Priority: 5

Weeks: 2 weeks

* Information available to the rider about other users is limited to user-name, profile picture and rating.

Priority: 4

Weeks: 2

* As a rider, I want to be able to search for the destination I want to travel to.

Priority: 4

Weeks: 2

* As a driver, I need the mobile app to notify me when a request for a ride has been sent to me so that I may reply to the rider.

Priority: 4

Weeks: 3

* As a driver, I want to modify or delete my post when I change my plan so that passengers could change their plan as soon as possible.

Priority: 4

Weeks: 2 weeks

* As a driver, I want to accept or decline the passenger’s join so that I will not be bored in long term trip.

Priority: 4

Weeks: 1 week

* As a system administrator, I want to check each information and delete invalid posts so that all the requests which user post is valid.

Priority: 3

Weeks: 2 weeks

* Amount is calculated automatically by a built in fuel calculator.

Priority: 2

Weeks: 2

* The application serve as a way for people to find other riders and drivers and not to connect people based on where they are.

Priority: 2

Weeks: 3

* As a rider, I want to be able to see available drivers near me on the map.

Priority: 2

Weeks: 3

* As a rider, I would like to be able to correspond with the selected driver in some manner, be it by phone, email, or a chat service

Priority: 2

Weeks: 3

* As a driver, I want the app to tell me of traffic delays along my route to the riders and the final destination.

Priority: 1

Weeks: 2